PHASE 4 – PROJECT PLANNING

Planning, Responsibilities, Technologies, Development Steps & Milestones

Project: PocketSmart AI – Your Smart Budget & Recommendation Assistant

# 1. Project Overview

PocketSmart AI is a GenAI-powered budget and recommendation assistant for three planning domains: Home Interior, Party Planning, and Jewelry Selection. The system accepts user preferences and budget information and uses Gemini-based AI processing to generate structured recommendations.

# 2. Project Timeline

| Phase / Week | Main Activities | Expected Output |
| --- | --- | --- |
| Week 1 – Planning | Requirement analysis, module identification, architecture planning | Project plan and module list |
| Week 2 – AI Setup | Gemini API setup, API-key configuration, prompt design and testing | Working AI connectivity |
| Week 3 – Backend | FastAPI initialization, routes, schemas, CORS, session/authentication | Functional backend APIs |
| Week 4 – Frontend | HTML/CSS/Jinja2 pages, forms, navigation and recommendation display | Working web interface |
| Week 5 – Planner Integration | Home, Party and Jewelry planners connected to backend and AI | End-to-end planner flow |
| Week 6 – Testing | Real-world budget testing, validation, fallback handling and UI checks | Tested working application |
| Week 7 – Documentation | Screenshots, module explanation, final project documentation | Submission-ready project documents |

# 3. Team Member Responsibilities

The supplied project material does not specify individual team-member names. Therefore, responsibilities are documented by role so that the actual student names can be inserted before submission.

| Role | Responsibilities |
| --- | --- |
| Team Member 1 – Project Coordination | Requirement collection, task tracking, timeline monitoring and final documentation. |
| Team Member 2 – Frontend | HTML/CSS/Jinja2 pages, planner forms, navigation and recommendation-result UI. |
| Team Member 3 – Backend | FastAPI application, API routes, request/response models, CORS and session handling. |
| Team Member 4 – AI Integration | Gemini integration, prompt design, recommendation generation and optional image analysis. |
| All Team Members | Testing, debugging, screenshots, integration verification and final presentation. |

# 4. Technologies Used

| Technology / Component | Purpose |
| --- | --- |
| Python | Core backend programming language. |
| FastAPI | Backend framework for API routes and application services. |
| Gemini 1.5 Flash Pro | Generative AI layer for budget-aware recommendation generation and multimodal processing. |
| HTML | Frontend page structure and forms. |
| CSS | Responsive styling and visual presentation. |
| JavaScript | Dynamic frontend interactions and result handling. |
| Jinja2 Templates | Server-rendered HTML templates integrated with the backend. |
| CORS | Allows controlled communication between frontend and backend origins. |
| Session / JWT-based authentication | Login state, protected access and personalized session information. |
| Uvicorn | ASGI server used to run the FastAPI application. |
| External platforms / mock integrations | Sources or simulated sources for product/service recommendations such as Amazon, Flipkart, IKEA, Swiggy, Zomato and OYO. |

# 5. Development Steps

Analyze the project requirement and identify Home, Party and Jewelry planning modules.

Set up the Python environment and install the required backend libraries.

Configure Gemini API access and validate text and image-capable requests.

Create the FastAPI application and define modular routes.

Implement authentication routes including /register, /login, /logout and /token.

Create planner endpoints: /generate-home, /generate-party and /generate-jewelry.

Organize recommendation logic into reusable service/utility modules.

Configure CORS, session information and session-specific data handling.

Develop responsive frontend templates using HTML, CSS, JavaScript and Jinja2.

Connect planner forms to backend APIs and display generated recommendations.

Implement History and dashboard-related views for previous recommendation activity.

Test with different budgets and user inputs, refine prompts and add validation/fallback handling.

Capture working-system screenshots and prepare the final project documentation.

# 6. Project Milestones

| Milestone | Description | Completion Evidence |
| --- | --- | --- |
| Milestone 1 – Gemini AI Initialization | Create/configure Gemini API access and validate AI connectivity. | Successful sample AI request and project integration. |
| Milestone 2 – Core Functionality | Develop planner logic for Home, Party and Jewelry domains. | Planner-specific recommendation functions/routes. |
| Milestone 3 – FastAPI Integration | Build modular FastAPI backend with authentication, CORS and session support. | Working API routes and server startup. |
| Milestone 4 – UI Development | Build frontend pages, forms, navigation and recommendation displays. | Working website screens. |
| Milestone 5 – Testing & Optimization | Validate real-world inputs, budget adherence, AI response quality and UI flow. | Tested website and corrected edge cases. |

# 7. Expected Final Outcome

The completed system should provide a simple web experience where a registered user can select a planning category, enter a budget and preferences, receive AI-generated recommendations, and review previous activity through the application history/session features.